E-Book Store

E-Commerce Project

Report

E-Commerce Project

Report

1. Project Name:

E Book Store

3. Project Details:

Mission Statement:

Our mission is to create a user-friendly, secure, and responsive online eBook store that enables users to easily browse, compare, and purchase eBooks. We aim to provide a seamless shopping experience with advanced features such as book comparisons, detailed specifications, user reviews, and a dynamic shopping cart.

Target Audience:

- Tech-savvy individuals seeking detailed book comparisons and reviews.

- Young adults and professionals (aged 18–40) who prefer online shopping.

- Students and hobbyists interested in affordable eBooks.

- Shoppers who value convenience and transparency in book information.

Intended Marketplace:

- The online eBook market.

- Small to medium-sized eBook retailers seeking a digital platform.

- Regions with growing e-commerce activity, particularly in urban areas with high demand for eBooks.

Strategic Analysis:

- Strengths: Full-stack implementation (frontend + backend), key features like filtering, sorting, cart, reviews, and comparisons, responsive design for mobile and desktop users.

- Weaknesses: Currently in prototype stage, may require UX testing and performance optimization, limited backend scalability (can be improved with cloud hosting or caching systems).

- Opportunities: Potential to integrate payment gateways and shipping APIs for real-world use, possibility to expand into a commercial business or startup, social media integration for marketing and engagement.

- Threats: High competition in e-commerce platforms, security vulnerabilities if not continuously maintained, current reliance on local storage for features like reviews and wishlist.

Development Timeline:

| Phase |  | Tasks | Duration |
| --- | --- | --- | --- |
| Planning |  | Requirements gathering, feature listing | 1 Day |
| Design |  | UI/UX design using Bootstrap | 1 Day |
| Frontend Development |  | Book listing, filtering, sorting, cart, comparisons, reviews | 2 Days |
| Backend Development |  | Authentication, book APIs, cart logic, review APIs | 2 Days |
| Testing & Debugging |  | Functional testing, responsiveness check | 1 Day |
| Final Touches |  | Performance tuning, responsive design optimization | 1 Day |
| Total |  | — | 8 Days |

4. Technical Details:

Frontend:

- React: Modern JavaScript library for building dynamic and interactive user interfaces.

- Bootstrap: For clean, responsive, and consistent UI design across devices.

- CSS: Custom styles to enhance the visual appeal and layout of the application.

- React Router: For page navigation and routing within the single-page application.

- Axios: For API integration and data fetching from the backend.

Backend:

- Node.js with Express.js: For developing scalable RESTful APIs.

- MongoDB: NoSQL database for storing user, book, cart, and review data.

- JWT: For secure user authentication and session management.

- RESTful APIs: To manage users, books, shopping cart, and reviews.

Core Features:

- Book Filtering: Filter books by category, price, or author.

- Sorting: Sort books by price or rating.

- Shopping Cart: Manage item quantities and view cart contents.

- Book Reviews: Star-based rating system for user feedback.

- Book Comparison: Compare up to 4 books side-by-side.

- Responsive Design: Fully responsive layout for mobile, tablet, and desktop devices.

- Demo Checkout Flow: Simulated checkout process with a confirmation step.

- Order Creation: Store order details after checkout for processing.

6. Images: